PEEPL

Railway Backend — Current Status & Next Steps

# What Was Done

- Railway account created and connected to GitHub repo jhouston2019/peepl2025.v1

- Node.js Express backend created at /backend folder in repo

- backend/server.js, package.json, .env.example, .gitignore all created

- Firebase Admin SDK added as optional dependency (won't crash if not configured)

- Server fixed to bind to 0.0.0.0 (all interfaces) — required by Railway

- process.on uncaughtException and unhandledRejection handlers added

- GET /health and GET / endpoints defined

# Current Status

| Item | Status |
| --- | --- |
| Railway account | Active |
| GitHub connected | Yes — auto-deploys on push to main |
| Latest deployment | Crashed — server starts then exits |
| Root directory | Set to /backend |
| /health endpoint | NOT YET CONFIRMED LIVE |
| Firebase config | Not yet added — FIREBASE_CONFIG_B64 warning on startup |
| API_BASE_URL in Flutter app | NOT YET UPDATED |

# The Problem

The Railway deployment is in a crash loop. The server starts, prints 'FIREBASE_CONFIG_B64 not set' (as a warning, not an error), but then exits immediately. The fix — binding to 0.0.0.0 — was committed but may not have resolved the issue yet.

The fix is already in the code. The server.js was updated to:

- Bind to 0.0.0.0 (HOST variable) so Railway can route traffic to it

- Log 'Starting server on port X...' before listen

- Log 'Server running on port X' inside the listen callback

- Handle uncaught exceptions without crashing

# Next Steps — In Order

| Step | Action | Where |
| --- | --- | --- |
| 1 | Check Railway deploy logs for the latest commit — look for 'Server running on port' in the logs. If it appears, the server is live. | Railway dashboard > Deployments > Deploy Logs |
| 2 | If server is running: click the public URL Railway generated and add /health to the end. Should return: {status: 'ok', app: 'Peepl Backend', timestamp: ...} | Browser |
| 3 | If /health returns correctly: copy the Railway URL (format: https://something.up.railway.app) | Railway dashboard > Networking tab |
| 4 | Open peepl_mobile/lib/services/ in Cursor and find where API_BASE_URL is defined. Update it to the Railway URL. | Cursor |
| 5 | Commit and push the API_BASE_URL change. Bump pubspec.yaml build number and trigger Codemagic build. | Git + Codemagic |
| 6 | If Railway is still crashing: paste the full deploy log here for diagnosis. | Railway Deploy Logs |

# Environment Variables Needed (Add in Railway)

Go to Railway > your service > Variables tab and add these:

| Variable Name | Value | Status |
| --- | --- | --- |
| PORT | 3000 (Railway usually sets this automatically) | Railway sets automatically |
| FIREBASE_CONFIG_B64 | Base64-encoded Firebase service account JSON | Not yet added |
| FIREBASE_PROJECT_ID | crowd-checker-7bd94 | Not yet added |
| NODE_ENV | production | Not yet added |

## How to Get FIREBASE_CONFIG_B64

1. Go to Firebase Console > Project Settings > Service Accounts

2. Click 'Generate new private key' — downloads a JSON file

3. In Git Bash run:

base64 -w 0 path/to/serviceAccountKey.json > /tmp/fb_b64.txt && cat /tmp/fb_b64.txt

4. Copy the output and paste as the FIREBASE_CONFIG_B64 value in Railway

# What Railway Enables (Why This Matters)

- Push notifications — server-side triggers for new posts nearby, crowd changes, likes

- Merchant ad targeting — server evaluates user location vs merchant campaign radius

- VIPeeps subscription validation — server checks Stripe subscription status

- Deal proximity alerts — server triggers notification when user enters merchant radius

- Analytics aggregation — server-side roll-ups that Firestore can't do efficiently

# Current Backend File Structure

| File | Purpose |
| --- | --- |
| backend/server.js | Express app — /health, /, error handling, optional Firebase init |
| backend/package.json | Dependencies: express, cors, dotenv, firebase-admin |
| backend/.env.example | Template for environment variables |
| backend/.gitignore | Excludes node_modules and .env from git |