# Peepl App — Deployment Task List

CI/CD via Codemagic → iOS TestFlight

## Phase A — Verify What You Already Have  (15 min)

- Confirm the Peepl app record in App Store Connect

- Go to appstoreconnect.apple.com and sign in

- Click My Apps → look for Peepl

- If found, write down the Bundle ID (e.g. com.something.peepl)

- If not found, create it: + → New App → iOS → Name: Peepl → Bundle ID: com.peepl.app → SKU: peepl2025

- Confirm your Firebase project

- Go to console.firebase.google.com

- Find your Peepl project and write down the Project ID

- Get your iOS Firebase config file (GoogleService-Info.plist)

- Firebase Console → gear icon → Project Settings → Your apps

- Find iOS app matching your Bundle ID → Download GoogleService-Info.plist

- If no iOS app exists: Add app → iOS → enter Bundle ID → Register → Download plist

- Get your Android Firebase config file (google-services.json)

- In Firebase Console → Project Settings → Your apps

- Find Android app with package name com.peepl.app → Download google-services.json

- If no Android app exists: Add app → Android → package name: com.peepl.app → Register → Download

- Get Firebase service account for the backend

- Firebase Console → Project Settings → Service accounts tab

- Click Generate new private key → Confirm → save the JSON file

- Encode it: certutil -encode downloaded-file.json encoded.txt

- Copy the content between header/footer lines → this is your FIREBASE_CONFIG_B64 value

## Phase B — Set Up Codemagic  (20 min)

- Create Codemagic account

- Go to codemagic.io → Sign up → Sign up with GitHub

- Authorize Codemagic to access your GitHub account

- Add your app to Codemagic

- Dashboard → Add application → GitHub → select peepl2025.v1

- Project type: React Native App → Finish: Add application

- Upload signing certificate to Codemagic

- Go to developer.apple.com/account → Certificates, IDs & Profiles → Certificates

- Download Apple Distribution certificate (.cer) — or create one if none exists

- Codemagic → your app → Settings → iOS code signing → upload .cer and .p12 files

- Create a provisioning profile

- developer.apple.com → Profiles → + → App Store → select Peepl App ID

- Select Distribution certificate → Name: Peepl App Store → Generate → Download .mobileprovision

- Codemagic → iOS code signing → upload .mobileprovision file

- Connect App Store Connect to Codemagic

- App Store Connect → Users and Access → Integrations → App Store Connect API

- Click + → Name: Codemagic → Role: Admin → Generate → Download .p8 file (one-time only!)

- Note the Key ID and Issuer ID from the same page

- Codemagic → your app → Settings → App Store Connect → upload .p8, enter Key ID and Issuer ID → Save

## Phase C — Configure Environment Variables  (10 min)

- Add environment variables in Codemagic

- Codemagic → your app → Settings → Environment variables

- Add FIREBASE_CONFIG_B64 = (your base64 string from Step 5) — mark Secure

- Add API_BASE_URL = http://localhost:3000 (update later with real URL)

- Add GOOGLE_SERVICE_INFO_PLIST = (contents of your plist file) — mark Secure

## Phase D — Add codemagic.yaml to Your Repo  (20 min)

- Create codemagic.yaml in repo root

- Create file codemagic.yaml in the root of peepl2025.v1 (not inside PeeplMobile)

- Paste in the YAML config from the conversation (workflow: ios-testflight)

- Verify it is valid YAML with no indentation errors

- Commit and push the file

- git add codemagic.yaml

- git commit -m "ci: add Codemagic iOS build configuration"

- git push

## Phase E — Trigger Your First Build  (5 min)

- Run the build on Codemagic

- Codemagic → your app → Start new build

- Branch: main | Workflow: ios-testflight → Start build

- Watch the build log — first build takes 20–40 minutes

- Install on your iPhone via TestFlight

- Download the TestFlight app on your iPhone (free from App Store)

- App Store Connect → your app → TestFlight → wait for build to process (15–30 min)

- + next to Internal Testers → add your Apple ID email

- Open the email on your iPhone → View in TestFlight → Install

## Notes

- First build will likely fail — signing/dependency issues are normal on the first run

- Second or third build usually succeeds once signing is sorted

- Total time to first TestFlight install: 2–4 hours including troubleshooting

- Do Android first if you want a faster path — everything can be done on PC with Android Studio