PEEPL

Mobile Build Report

Sprint: UI Overhaul & Core Features

Generated: March 2026  |  Repo: jhouston2019/peepl2025.v1  |  Branch: main

# 1. Scope of Work

This sprint focused on peepl_mobile/ (Flutter + Firebase). Work included feed UI, new Firestore fields, geolocation, maps, authentication flows, and social sharing. All meaningful changes were committed and pushed to origin/main. Draft screenshots and Word documents were intentionally left untracked to keep commits clean.

# 2. Feature Changes

## 2.1  Feed Screen

lib/screens/feed_screen.dart  |  lib/widgets/crowd_dot_ring_meter.dart

Crowd Meter — Rebuilt from scratch

- Replaced the solid colored circle + number badge with a dot-ring meter

- 10 dots arranged in a ring; filled dot count equals the crowding level (0–10)

- Center label shows status word: EMPTY / LIGHT / MODERATE / BUSY / PACKED

- Dot colors by band: grey (Empty/Light), blue (Moderate), red (Busy/Packed)

Layout

- Full-width cards with no horizontal inset

- Full-bleed hero images spanning edge to edge

- 1px dividers between rows replacing card margin spacing

Card Overlay

- Location name, username, date, distance (ft/mi when GPS active)

- M/F ratio, A/K ratio, and age range displayed when present in Firestore

Sort Bar

- Pills below app bar: Rating, Date, Distance, Local, Region

- Rating: sorted by likes count then date

- Distance: haversine distance from user, re-sorts when GPS fix arrives

- Local: distance then comment count then date

- Region: location name A-Z then date

Performance

- FeedScreen is const with key; main_shell.dart uses const FeedScreen()

- Geolocator stream subscription cancelled in dispose to prevent leaks

## 2.2  Post Criteria & Firestore

lib/screens/post_screen.dart  |  lib/services/feed_service.dart  |  lib/utils/post_crowd_format.dart

New Discrete Firestore Fields (replacing description string)

| Field | Type | Display |
| --- | --- | --- |
| maleFemaleRatio | int 0–100 | M/F: X/Y (male percentage stored) |
| adultKidRatio | int 0–100 | A/K: X/Y (adult percentage stored) |
| ageRange | String? | e.g. 20s-30s |
| hasPets | bool | Toggle on venue detail |
| venueType | String? | Required chip at top of post form |
| vibe | String? | Chips: Cozy, Upscale, Casual, etc. |
| waitTime | String? | Chips: No wait, 5-10m, 15-20m, 30m+ |
| noiseLevel | int? | Slider 1–10 |
| staffAvailability | int? | Slider 1–10 |
| demographics | String? | Chips: Young, Families, Locals, etc. |
| dressCode | String? | Chips: Casual, Smart casual, Formal |
| hasMusic | bool | Toggle |
| wheelchairAccessible | bool | Toggle |
| strollerFriendly | bool | Toggle |
| hasDeals | bool | Toggle |

Post Form Changes

- Venue type chip selector appears first — gates which fields are shown below

- M/F and A/K sliders added (0–100 stored as male/adult percentage)

- Age range dropdown added

- Pets toggle shown only for applicable venue types

- post_crowd_format.dart utility centralizes M/F and A/K display strings across feed and detail screens

- FeedService.addLocationPost extended with all new discrete fields for API parity

## 2.3  Geolocation on Post Screen

lib/screens/post_screen.dart  |  pubspec.yaml

- geolocator: ^10.1.0 and geocoding: ^2.1.1 added to pubspec

- On screen load (post-frame): requests permission, gets current position, reverse geocodes to place name, auto-populates location field

- Real lat/lng stored from GPS fix; fallback to 0,0 if never fixed

- Location field remains editable — user can override the auto-detected name

- Location pin icon button triggers re-geolocation on tap

- Loading spinner shown in location field while geocoding runs

- Android/iOS permission strings added to manifests

## 2.4  Forgot Password

lib/screens/login_screen.dart

- Forgot Password? TextButton added below the password field

- Tapping opens a dialog with an email input and Send Reset Link button

- Calls FirebaseAuth.instance.sendPasswordResetEmail

- Success: "Check your email for a reset link."

- Errors handled: invalid email, user not found, generic fallback

- ScaffoldMessenger captured before dialog closes to avoid context warnings

## 2.5  Map on Location Detail

lib/screens/location_detail_screen.dart  |  Android manifest  |  iOS plist  |  routes.dart

- google_maps_flutter: ^2.5.0 and url_launcher: ^6.2.5 added

- 200px GoogleMap widget below like/comment row, shown only when lat/lng exist and are not (0,0)

- Single marker at post coordinates; zoom controls off; gestures mostly disabled for scroll view behavior

- Open in Maps button launches native maps app via geo: URI

- API key placeholders in Android manifest (com.google.android.geo.API_KEY) and iOS plist (GMSApiKey) — replace with real keys

- Android <queries> block added for geo intent; iOS LSApplicationQueriesSchemes added for maps/geo

- Demo post in routes.dart includes sample coordinates for preview

## 2.6  Share

lib/constants/app_share_links.dart  |  location_detail_screen.dart  |  profile_screen.dart

- share_plus: ^7.2.1 added

- app_share_links.dart created with kPeeplAppStoreLinkPlaceholder constant — single place to update when store URLs are live

- Location detail: Share button on image header sends location name + crowd status word + app link

- Profile: full-width "Share this app" button with standard invite message

# 3. Dependencies Added

| Package | Role |
| --- | --- |
| geolocator: ^10.1.0 | User GPS — feed distance calculation + post screen location |
| geocoding: ^2.1.1 | Reverse geocode coordinates to place name on post screen |
| google_maps_flutter: ^2.5.0 | Static map widget on location detail screen |
| url_launcher: ^6.2.5 | Open in Maps geo: URI intent |
| share_plus: ^7.2.1 | System share sheet for location + app share |

# 4. Feature Status

| Feature | Status |
| --- | --- |
| Feed UI — dot-ring meter + full-bleed cards | COMPLETE |
| Sort bar (Rating / Date / Distance / Local / Region) | COMPLETE |
| M/F ratio + A/K ratio Firestore fields | COMPLETE |
| Venue type gating on post form | COMPLETE |
| Geolocation + reverse geocode on post | COMPLETE |
| Forgot password dialog | COMPLETE |
| Static map on location detail | COMPLETE |
| Open in Maps (geo: URI) | COMPLETE |
| Share location post | COMPLETE |
| Share app (profile screen) | COMPLETE |
| Google Maps API keys | KEYS NEEDED |
| App Store / Play Store share link | PLACEHOLDER |
| Push notifications (FCM) | NOT STARTED |
| Discover screen | PLACEHOLDER ONLY |
| Heat map view | NOT STARTED |
| Chat / messaging | PLACEHOLDER ONLY |
| Stripe / merchant ads | NOT STARTED |
| Admin panel | BUILT SEPARATELY |

# 5. Git Commit Sequence (This Sprint)

All commits pushed to origin/main on branch main.

| 1 | Feed UI | Dot-ring meter, full-bleed cards, sort bar, geolocator distance |
| --- | --- | --- |

| 2 | Post criteria | New Firestore fields, venue-type gating, crowd format util |
| --- | --- | --- |

| 3 | Post geolocation | Geolocator 10 + geocoding, real lat/lng, re-trigger button |
| --- | --- | --- |

| 4 | Forgot password | Dialog, FirebaseAuth reset email, error handling |
| --- | --- | --- |

| 5 | Location detail map | google_maps_flutter, url_launcher, platform config |
| --- | --- | --- |

| 6 | Share | share_plus, location share, app share, constants file |
| --- | --- | --- |

# 6. Operational Notes & Next Actions

Immediate — Required Before Testing

- Replace Android manifest placeholder: com.google.android.geo.API_KEY

- Replace iOS plist placeholder: GMSApiKey

- Update kPeeplAppStoreLinkPlaceholder in app_share_links.dart once store listings are live

Next Sprint Candidates

- Push notifications — FCM device registration, server-side triggers

- Discover screen — map + Firestore query layer, city-level browsing (vicarious peepling surface)

- Heat map — requires map view foundation from this sprint + crowd aggregation queries

- Chat / direct messaging

- Stripe integration + merchant ad self-serve

- Codemagic iOS build + TestFlight QA

- Railway backend deployment + API_BASE_URL wiring

Not Committed (Intentionally)

- Peepl.UI.drafts.olders — left untracked

- Peepl - Features & Functionality.docx and lock file — left unstaged

Peepl  |  Axis Strategic Holdings LLC  |  Confidential